| ACP Testing Workgroup Meeting |  |  |  |  | Agenda: |  | Minutes: | X |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Facilitator: | Healtheway |  | Date: | 07/11/2014 |  |  |  |  |
| Note taker: | Carlos Fourquet |  | Time: | 12-1:00PM (EST) |  |  |  |  |
| Attendees |  |  |  |  |  |  |  |  |
| Ahmed; , Shuvo. | X | Hill; , David. |  |
| Bartlett; , Janis. |  | Lamy; , Joe. |  |
| Borden; , David. |  | Lomangino; , Mike. |  |
| Davis; , Didi. | X | Moehrke; , John. |  |
| Donnelly; , John. |  | Pack; , Henry. |  |
| Fourquet; , Carlos. | X | Ruf,; Lee,-Ann. | X |
| Heflin; , Eric. | X | Schramm; , David. | X |
| Hernando; , Gonzalo. | X |  |  |  |  |  |  |

Minutes: (This meeting was recorded for playback)

- Review of Agenda

- Review of Action Items

  - Review  June 27, 2014 Workgroup meeting – Didi Davis

    - Workgroup transition from CGS to Healtheway staff communicated. Healtheway staff (Didi Davis and Carlos Fourquet) will lead administrative work for test artifacts with team members going forward.

    - Introduced Gonzalo Hernando to team who will work with Eric Heflin on tool development in house

  - Reviewed deliverables and scope of project for Phase 1 – Eric Heflin

    - Deliverables for ACP Workgroup

  - Test case review – Martin Prahl

    - Test Case Documentation

    - Review Data Load

  - Comments

- Action Items/Timeline reviewed

  - 7/16/2014 - Workgroup members are asked to review above artifacts and provide comments by no later than 5pm ET July 16, 2014. Please send comments as soon as possible to allow staff to incorporate.  Please send comments on the documents linked above to testing@healthewayinc.org

  - 7/17/2014 - Healtheway Staff and Co-chairs will incorporate edits/comments into final document for review and distribution. This document will be redistributed along with a summary of all comments received to workgroup by noon on July 17, 2014.

  - 7/18/2014 - Workgroup should have reviewed comments to verify they were properly addressed and come prepared to vote for approval of test case artifacts on July 18, 2014.

- Review of overall project timeline

  - Test Cases  - Completed 7/18/2014

  - Test Tools - 7/31/2014

  - Actual Pilot - 8/2014-9/2014

Action Items:

| ID | Description | Owner | Date Opened | Date Due | Comments |
| --- | --- | --- | --- | --- | --- |
| 1 | Review Artifacts Distributed 7/11/2014 and provide comments/edits | ACP Workgroup Members | 7/11/2014 | 7/16/2014 |  |
| 2 | Incorporate edits to Artifacts | ACP Chairs and Healtheway Staff | 7/11/2014 | 7/17/2014 |  |
| 3 | Review Final Draft of Artifacts | ACP Workgroup Members | 7/11/2014 | 7/18/2014 |  |