| ACP Testing Workgroup Meeting |  |  |  |  | Agenda: |  | Minutes: | X |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Facilitator: | Healtheway |  | Date: | 07/18/2014 |  |  |  |  |
| Note taker: | Carlos Fourquet |  | Time: | 12-1:00PM (EST) |  |  |  |  |
| Attendees |  |  |  |  |  |  |  |  |
| Ahmed; , Shuvo. |  | Hill; , David. |  |
| Bartlett; , Janis. |  | Lamy; , Joe. |  |
| Borden; , David. | X | Lomangino; , Mike. |  |
| Davis; , Didi. | X | Moehrke; , John. |  |
| Donnelly; , John. |  | Pack; , Henry. |  |
| Fourquet; , Carlos. |  | Prahl, Martin |  |  |  |  | X |
| Heflin; , Eric.. | X | Ruf,; Lee,-Ann. | X |
| Hernando; , Gonzalo. | X | Schramm; , David. | X |

Minutes: (This meeting was recorded for playback)

- Review  July 11, 2014 Workgroup meeting

- Extension of test cases public comment period to 07/25/2014.

- Review P&T Committee discussions  from 07/16/2014 meeting (Didi – Marty)

- Review in Detail  ACP SSA Profile Test Case Document. (Marty)

  - ACP SSA Profile TC w-Comments

- Review of overall project timeline

- Action Items/Timeline reviewed

  - 7/18/2014 - Healtheway Staff and Co-chairs will incorporate edits/comments into ACP SSA Profile Test Document with participants comment and post it to ACP Workgroup. Wiki site

  - 7/23/2014 - Healtheway Staff and Co-chairs will incorporate edits/comments into ACP SSA Profile TC comment form and post it to ACP Workgroup. Wiki site

  - 7/24/2014 - Healtheway Staff and Co-chairs will incorporate edits/comments into final document for review and distribution. This document will be redistributed to all along with a summary of all comments received to workgroup by noon on July 24, 2014.

  - 7/25/2014 - Workgroup members are asked to review above artifacts and provide comments by no later than 5pm ET July 24, 2014. Please send comments as soon as possible to allow staff to incorporate.  Please send comments on the documents linked above to testing@healthewayinc.org

  - 7/25/2014 - Workgroup should have reviewed comments to verify they were properly addressed and come prepared to vote approval of test case artifacts on July 25, 2014.

  - Targeted Approval of Test Cases  - Completed 8/1/2014

  - Test Tool Development Begins  - 8/4/2014

  - Actual Pilot - 8/2014-9/2014

Action Items:

| ID | Description | Owner | Date Opened | Date Due | Comments |
| --- | --- | --- | --- | --- | --- |
| 1 | Review Artifacts Distributed 7/18/2014 with comments by participants | ACP Workgroup Members | 7/18/2014 | 7/25/2014 |  |
| 2 | Posting of Comment Forms and Resolutions | ACP Chairs and Healtheway Staff | 7/18/2014 | 7/23/2014 |  |
| 3 | Incorporate edits to Artifacts | ACP Chairs and Healtheway Staff | 7/18/2014 | 7/24/2014 |  |
| 4 | Review Final Draft of Artifacts | ACP Workgroup Members | 7/11/2014 | 7/25/2014 |  |
| 5 | Approval of SSA Phase One Testing Artifact | ACP Workgroup Members | 7/18/2014 | 8/1/2014 |  |