| ACP Testing Workgroup Meeting |  |  |  |  | Agenda: |  | Minutes: | X |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Facilitator: | Healtheway |  | Date: | 07/25/2014 |  |  |  |  |
| Note taker: | Carlos Fourquet |  | Time: | 12-1:00PM (EST) |  |  |  |  |
| Attendees |  |  |  |  |  |  |  |  |
| Ahmed; , Shuvo. |  | Hill; , David. |  |
| Bartlett; , Janis. |  | Lamy; , Joe. | X |
| Borden; , David. | X | Lomangino; , Mike. |  |
| Davis; , Didi. | X | Moehrke; , John. | X |
| Donnelly; , John. |  | Pack; , Henry. |  |
| Fourquet; , Carlos. | X | Prahl, Martin |  |  |  |  | X |
| Heflin; , Eric.. |  | Ruf,; Lee,-Ann. |  |
| Hernando; , Gonzalo. | X | Schramm; , David. | X |
|  |  |  | Jennifer Rosas |  |  |  |  | X |

Agenda

- Review  July 18th, 2014 Workgroup meeting.

- Review next steps and timeline approval of ACP SSA Profile Test Case Document.

- General Q&A from Group and discussion of Policy and Technical Task Group involvement

  - Review Submitted Comments with ACP WorkGroup

    - Test Case Documentation-with Comments

    - Review Data Load

- Action Items/Timeline reviewed

  - 7/29/2014 - Healtheway Staff and Co-chairs will incorporate edits/comments into ACP SSA Profile TC comment form and post it to ACP Workgroup. Wiki site

  - 7/25/2014 - Healtheway Staff and Co-chairs will incorporate edits/comments into final document for review and distribution. This document will be redistributed to all along with a summary of all comments received to workgroup by noon on July 30, 2014. Please send comments on the documents linked above to testing@healthewayinc.org

  - 7/25/2014 - Workgroup should have reviewed comments to verify they were properly addressed and come prepared to vote approval of test case artifacts on August 1st, 2014. If not able to participate on August 1st meeting. Please submit your vote (Yes/No/Abstain) to  testing@healthewayinc.org

  - Test Tool Development Begins  - 8/4/2014

  - Actual Pilot - 8/2014-9/2014

- Meeting Recordings:

  - 2014_07_25 APC WG External Meeting VideoAudio Recording

  - 2014_07_25 APC WG External Meeting VideoVideo Recording

Action Items:

| ID | Description | Owner | Date Opened | Date Due | Comments |
| --- | --- | --- | --- | --- | --- |
| 1 | Review Artifacts Distributed 7/18/2014 with comments by participants | ACP Workgroup Members | 7/18/2014 | 7/25/2014 |  |
| 2 | Posting of Comment Forms and Resolutions | ACP Chairs and Healtheway Staff | 7/18/2014 | 7/30/2014 |  |
| 3 | Incorporate edits to Artifacts | ACP Chairs and Healtheway Staff | 7/18/2014 | 7/24/2014 |  |
| 4 | Review Final Draft of Artifacts | ACP Workgroup Members | 7/11/2014 | 8/1/2014 |  |
| 5 | Approval of SSA Phase One Testing Artifact | ACP Workgroup Members | 7/18/2014 | 8/1/2014 |  |