| ACP Testing Workgroup Meeting |  |  |  |  | Agenda: |  | Minutes: | X |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Facilitator: | Healtheway |  | Date: | 08/22/2014 |  |  |  |  |
| Note taker: | Juan C. Fourquet |  | Time: | 12-1:00PM (EST) |  |  |  |  |
| Attendees |  |  |  |  |  |  |  |  |
| Ahmed; , Shuvo. |  | Hill; , David. |  |
| Bartlett; , Janis. |  | Lamy; , Joe. |  |
| Borden; , David. | X | Lomangino; , Mike. |  |
| Davis; , Didi. | X | Moehrke; , John. |  |
| Donnelly; , John. | X | Pack; , Henry. |  |
| Fourquet; , Carlos. | X | Prahl, Martin |  |  |  |  |  |
| Harrell, Nan |  |  | Rosas, Jennifer |  |  |  |  |  |
| Heflin; , Eric.. |  | Ruf,; Lee,-Ann. |  |
| Hernando; , Gonzalo. |  | Schramm; , David. | X |
| Hudson, Gretchen |  | X | Whitecar, Michelle |  |  |  |  |  |
| Helman, Jeff |  | X |  |  |  |  |  |  |

Agenda

- Update on the Test Tools Discussions – Next Steps

  - We have a Statement of Work from Aegis that is currently under review but it does capture all the requirements we have scoped. Aegis SOW has a phased approach to the implementation.

  - Upcoming ACP workgroup External Meeting more informational.

- General Q&A from Group

  - Aegis will be reaching to ACP group to help test prior conducting the pilot.

- Action Items/Timeline reviewed

  - Once the SOW is finalized  we will publish timetables

Action Items:

| ID | Description | Owner | Date Opened | Date Due | Comments |
| --- | --- | --- | --- | --- | --- |
| 1 | Review Artifacts Distributed 7/18/2014 with comments by participants | ACP Workgroup Members | 7/18/2014 | 7/25/2014 | Completed |
| 2 | Posting of Comment Forms and Resolutions | ACP Chairs and Healtheway Staff | 7/18/2014 | 08/11/2014 | Completed |
| 3 | Incorporate edits to Artifacts | ACP Chairs and Healtheway Staff | 7/18/2014 | 08/04/2014 | Completed |
| 4 | Review Final Draft of Artifacts | ACP Workgroup Members | 7/11/2014 | 8/08/2014 | Completed |
| 5 | Approval of SSA Phase One Testing Artifact | ACP Workgroup Members | 7/18/2014 | 8/11/2014 | Completed |
| 6 | Test Tool Development | Healtheway/Aegis | 8/2014 | 9/2014 | Began 8/11 – SOW to be provided by Aegis for development of DIL requirements. |
| 7 | SOW Received from Aegis | Aegis/Healtheway Staff | 8/21/2014 | 8/26/2014 | Discussion with HeW team held 8/21 and Mariann/Eric have action items with follow up pending. |
| 8 | Communication of Target Date for Pilot to Begin | Healtheway Staff | 8/22/2014 | 9/15/2014 | Date to be confirmed |
| 9 | Presentation to Specification Factory for Approval | Healtheway Staff | 8/2014 | 9/2014 | Exact Date TBD |
| 10 | Presentation to the Coordinating Committee for Approval | Healtheway Staff | 10/2014 | 10/2014 | Exact Date TBD |